## Slide 1
A Ross
20 October 2014
Pretoria
GGRETA Project Proposed workplan: May-December 2015
Andrew Rosss and Piet Kenabatho

## Slide 2: Proposed Workplan

## Slide 3
Action | By whom | Deadline
Finalize chapters integrated assessment | All assessment chapter authors | 29 May
Finalize integrated assessment report including MCCM options | Dr Kenabatho in consultation with chapter authors and project management team | 30 June
Finalise placement of project data in IMS | IGRAC | 30 June
Issue invitations and draft program stakeholder consultation meeting and PCCP | UNESCO | 30 June
Workplan: June-December 2015

## Slide 4
Consultations political heads, BO, NA, SA and stakeholder consultation meeting to present assessment report, MCCM options and priorities for future activities. | UNESCO and national coordinators | 27-30 July
PCCP training | UNESCO | 31 July
Preparation of draft MCCM proposal | UNESCO | 25 September
Issue invitations and draft program final regional technical meeting | UNESCO | 25 September
Final regional technical meeting to present project results, MCCM option and possible future activities to governments | TBA | 26-30 October

## Slide 5: Outstanding issues
Priorities for possible follow up action beyond the current project